WebDataOS Implementation Blueprint

Production implementation plan for intelligence packs, runtime layers, Bright Data gateway, and enterprise adoption

Implementation principle The current UI should remain mock-live for presentation, but every mock state must map to a future backend API, database table, event stream, or integration. The goal is not a throwaway demo; it is a product architecture that can be wired incrementally after the hackathon.

# 1. Target architecture

| Layer | Responsibility | Main components | Production implementation |
| --- | --- | --- | --- |
| Layer 1: Agent Workspace | User-facing chat and run console for asking questions, monitoring entities, viewing history, and inspecting outputs. | Chat UI, run history, prompt input, run status, trace inspector, evidence panel. | React/Next.js frontend calling Agent Run API. Streams events from backend via SSE/WebSocket. Persists conversations and run records. |
| Layer 2: Intelligence Engine | Determines what is already known, what is fresh, what is stale, and what evidence should be used. | Records store, freshness engine, retrieval/ranking logic, package schemas, context package builder. | FastAPI service with Postgres and vector/semantic retrieval. Applies package-specific freshness and ranking policies. |
| Layer 3: Bright Data Gateway | Executes last-mile live-web retrieval and recovery through Bright Data tools. | Gateway router, SERP API adapter, Web Scraper API adapter, Scraping Browser adapter, Web Unlocker adapter, MCP adapter. | Worker service that calls Bright Data APIs, retries, normalizes responses, stores evidence, and emits receipts. |
| Shared Evidence Store | Keeps every source, extraction, timestamp, confidence, and recovery trace. | Source records, snapshots, hashes, extracted facts, receipts. | Postgres/S3-compatible object storage. Optional hash receipts for auditability. |
| Package Configuration Layer | Defines what each intelligence package monitors and how outputs are structured. | Package registry, signal templates, schemas, prompt templates, scoring rules, refresh cadence. | Database-backed configuration with defaults per package and overrides per tenant. |

# 2. Intelligence package implementation

| Package | Config objects | Sources / Bright Data routes | Output schema |
| --- | --- | --- | --- |
| Security & Compliance | vendors, regulators, risk signal types, severity rules, watchlist terms, compliance topics | SERP for discovery; Web Unlocker for blocked public pages; Scraping Browser for dynamic pages; Web Scraper API for structured sources; MCP for agent orchestration | risk_brief, severity, affected_entity, evidence, recommended_action, confidence, freshness |
| GTM Intelligence | competitors, accounts, products, markets, pricing terms, messaging terms, hiring terms | SERP for market discovery; Web Scraper API for LinkedIn/Amazon/other structured sources where applicable; Scraping Browser for dynamic competitor pages | market_brief, competitor_change, pricing_signal, account_insight, buying_signal, evidence |
| Finance & Market | companies, sectors, suppliers, filings, pricing pages, market indicators, alternative data signals | SERP for discovery; Web Scraper API for structured pages; Scraping Browser for filings/dynamic pages; Web Unlocker for blocked public sources | company_signal, sector_brief, supplier_signal, price_change, filing_summary, confidence |
| Enterprise Intelligence OS | all package configs plus shared entity graph and cross-pack signal rules | Routes across all Bright Data tools based on entity, source type, failure mode, and freshness policy | executive_brief, cross_track_alert, evidence_graph, risk_revenue_market_summary |

# 3. Core backend services

| Service | Purpose | Key endpoints / jobs | Notes |
| --- | --- | --- | --- |
| Auth & Tenant Service | Organizations, users, roles, API keys, package entitlements. | POST /auth/signup, GET /me, POST /api-keys, GET /workspaces | Use hosted auth or JWT-based auth initially. Enforce tenant_id on all records. |
| Package Service | Activates and configures intelligence packs. | GET /packages, POST /workspaces/{id}/packages, PATCH /package-config | Supports Focused Pack and Combo Pack. |
| Entity Service | Stores monitored vendors, competitors, companies, products, sectors, and regulations. | POST /entities, POST /entities/import, GET /entities, PATCH /entities/{id} | Include dedupe, tags, package association, and active/inactive state. |
| Agent Run Service | Creates runs, tracks status, emits events, and returns answers. | POST /agent/research, GET /runs/{id}, GET /runs/{id}/events, GET /runs | Maps directly to current Agent page state. |
| Intelligence Service | Checks freshness, retrieves records, ranks evidence, builds context packages. | GET /records, POST /context/refresh, POST /context/package | Maps directly to Intelligence page. |
| Gateway Service | Routes retrieval tasks to Bright Data and normalizes outputs. | POST /gateway/fetch, GET /gateway/jobs/{id}, GET /gateway/receipts/{id} | Maps directly to Infrastructure page. |
| Scheduler / Worker | Runs periodic monitoring and refresh jobs. | refresh_due_records, run_watchlists, retry_failed_jobs | Use queue workers; start with Redis/RQ or Celery. |
| Notification Service | Delivers alerts and briefs to workflow tools. | POST /notifications/test, scheduled alerts | Email/Slack first; CRM/GRC later. |

# 4. Data model

| Table / collection | Purpose | Important fields |
| --- | --- | --- |
| organizations | Tenant account. | id, name, plan, created_at, billing_status |
| users | User profiles and role membership. | id, org_id, email, name, role, created_at |
| api_keys | Developer access to runtime APIs. | id, org_id, key_hash, label, scopes, last_used_at |
| packages | Available intelligence packages. | id, name, type, description, default_config |
| workspace_packages | Activated packages per customer. | id, org_id, package_id, config, status |
| entities | Vendors, competitors, accounts, companies, sectors, products. | id, org_id, package_id, name, entity_type, tags, metadata |
| source_policies | Source routing and freshness rules. | id, org_id, package_id, signal_type, sources, freshness_window, routing_policy |
| intelligence_records | Structured facts and current context. | id, org_id, entity_id, package_id, signal_type, summary, freshness, confidence, last_checked_at, expires_at |
| evidence_items | Source-level evidence for intelligence records. | id, record_id, url, title, source_type, extracted_text, structured_json, captured_at, tool_used, hash |
| agent_runs | Research and monitoring executions. | id, org_id, user_id, package_id, prompt, status, answer, confidence, started_at, completed_at |
| run_events | Trace events shown in the UI inspector. | id, run_id, event_type, label, status, metadata, created_at |
| gateway_jobs | Bright Data retrieval jobs. | id, org_id, run_id, url_or_query, route, status, retries, error, created_at |
| gateway_receipts | Recovery and tool execution receipts. | id, gateway_job_id, initial_tool, recovery_path, tool_used, status, confidence, metadata |

# 5. API contracts mapped to current UI

| UI action | Current mock behavior | Production API | Response shape |
| --- | --- | --- | --- |
| Run research in Agent page | Creates a mock run and completes after timeout. | POST /agent/research | run_id, status, events_stream_url, initial_message |
| View run history | Reads local runs array. | GET /runs?workspace_id=... | list of runs with id, title, status, created_at, freshness_summary |
| Stream run events | Local timeout updates events. | GET /runs/{id}/events or SSE /runs/{id}/stream | event_type, label, status, value, timestamp |
| Refresh context in Intelligence page | Updates stale record locally. | POST /context/refresh | job_id, updated_records, skipped_records, context_package |
| View context records | Reads local records array. | GET /records?entity_id=...&package=... | records with freshness, confidence, summary, evidence_count |
| Run gateway recovery | Cycles active step and updates receipt locally. | POST /gateway/fetch | job_id, status, receipt, evidence_items |
| Export JSON | Currently visual only. | GET /records/export or GET /runs/{id}/export | application/json or downloadable file |

# 6. Bright Data routing strategy

| Need | Preferred Bright Data tool | When to use | Fallback |
| --- | --- | --- | --- |
| Find candidate sources | SERP API | When the system needs fresh public pages, news, competitors, filings, or risk mentions. | MCP Server search workflow or custom source list. |
| Extract structured known sources | Web Scraper API | When a supported source can return JSON directly. | Scraping Browser or Scraper Studio. |
| Handle dynamic pages | Scraping Browser | When JavaScript rendering, navigation, or interaction is required. | Web Unlocker plus custom extraction. |
| Recover blocked access | Web Unlocker | When bot detection, geo-blocking, or CAPTCHA blocks normal access. | Proxy-backed route or alternative source. |
| Agent live-web tool use | MCP Server | When integrating with LangChain/CrewAI/Claude/Cursor-style agent workflows. | Direct REST call through gateway service. |
| Custom repeatable extraction | Scraper Studio | When a source becomes important enough to formalize as a reusable scraper. | Manual extraction recipe in gateway worker. |

# 7. End-to-end process flows

| Process | Flow | Implementation notes |
| --- | --- | --- |
| Interactive research run | Prompt -> package config -> freshness check -> context package -> Bright Data retrieval if needed -> evidence store -> answer brief -> run events | Use agent_runs, run_events, intelligence_records, evidence_items, gateway_jobs. |
| Scheduled monitoring | Scheduler finds due entities -> checks source policies -> runs gateway jobs -> updates records -> sends alerts | Use queue workers and per-package refresh cadence. |
| Stale record refresh | Record expires -> refresh job starts -> same/alternative source route -> evidence update -> record status becomes fresh/refreshed | Maintain prior evidence and new evidence for audit comparison. |
| Gateway recovery | Initial route fails -> classify failure -> choose fallback tool -> retry -> normalize output -> receipt created | Store failure_mode, recovery_path, tool_used, confidence. |
| Combo pack intelligence | Entity exists across multiple packages -> package-specific signals collected -> shared evidence graph -> executive summary | Requires entity linking, shared evidence IDs, and cross-package scoring. |

# 8. Frontend implementation details

| Page | Current role | Production implementation |
| --- | --- | --- |
| Landing | Explains value, packages, and core flow. | Add package selection CTA, customer examples, Bright Data proof section, and pricing-style package cards. |
| Product | Explains product loop and output contract. | Add real screenshots, use cases, enterprise trust signals, workflow integrations. |
| Agent | Mock-live chat and run inspector. | Connect to POST /agent/research and SSE/WebSocket events. Persist run history. |
| Intelligence | Mock-live records and freshness refresh. | Connect to GET /records and POST /context/refresh. Add filters by package/entity/source. |
| Infrastructure | Mock gateway recovery and receipt. | Connect to POST /gateway/fetch and GET /gateway/jobs. Show actual Bright Data route and receipt. |
| Developer | SDK/API view. | Add API key generation, copyable code snippets, OpenAPI link, SDK docs. |
| Architecture | Layer diagram. | Add sequence diagrams and deployment overview. |
| Demo | Judge walkthrough. | Keep short and outcome-focused. |

# 9. Delivery roadmap

| Phase | Goal | Deliverables |
| --- | --- | --- |
| Phase 0: Hackathon demo | Show the product direction convincingly with mock-live flows and clear Bright Data usage. | Landing, packages, mock-live Agent, Intelligence, Infrastructure, public repo, video, slides. |
| Phase 1: Real retrieval backend | Wire one package to real Bright Data tools. | FastAPI backend, Bright Data adapters, Postgres, gateway receipts, basic auth. |
| Phase 2: Security & Compliance MVP | Launch first focused pack for vendor/risk intelligence. | Vendor list upload, source policies, scheduled monitoring, risk brief, email/Slack alerts. |
| Phase 3: GTM and Finance packs | Add two more focused packages. | Package-specific schemas, source policies, output templates, dashboards. |
| Phase 4: Enterprise Intelligence OS | Offer the combo package with cross-track intelligence. | Shared evidence graph, cross-track alerts, RBAC, audit exports, API/SDK, enterprise integrations. |

# 10. Engineering priorities

Keep mock data shaped exactly like backend responses to minimize rewrites.

Prioritize one vertical end-to-end before adding all packages deeply.

Use Bright Data visibly in logs, receipts, UI inspector, and demo narrative.

Persist every evidence item and retrieval receipt; enterprise users will need traceability.

Separate package configuration from runtime logic so new intelligence packs can be added without rewriting the platform.

Avoid overpromising automatic decisions. Position WebDataOS as evidence gathering, structuring, and intelligence generation, not a replacement for human accountability.

# 11. Definition of done for production readiness

| Area | Production-ready requirement |
| --- | --- |
| Security | Tenant isolation, API key hashing, role-based access, secrets management, audit logs. |
| Reliability | Retries, backoff, job status, dead-letter queue, failure classification, graceful degradation. |
| Observability | Run events, gateway receipts, latency, cost per retrieval, tool success rate, failure rate. |
| Data quality | Freshness policy, source authority, confidence scoring, duplicate source handling. |
| Compliance posture | Evidence retention, export logs, source timestamps, human review status. |
| Cost control | Per-workspace quotas, package limits, Bright Data usage tracking, alerting. |
| Developer adoption | OpenAPI spec, SDKs, API keys, copyable examples, sandbox mode. |